WORK PLAN

for the

ENVIRONMENTAL ASSESSMENT

of the

Paramount Resources Ltd.

Bovie Lake North and Arrowhead Exploratory

Drilling Projects

November 6, 2000

Mackenzie Valley Environmental Impact Review Board

200 Scotia Centre

P.O. Box 938

Yellowknife, NT

X1A 2N7

Phone: (867) 873-9189

Fax: (867) 920-4761

CONTENTS

CONTENTS	1

1.0	PURPOSE OF THE WORK PLAN	2

2.0	INTRODUCTION	2

3.0	BACKGROUND	2

3.1	Mineral Exploration Development Components	3

4.0	ROLES AND RESPONSIBILITIES	3

4.1	The Role of Others in the EA Process	3

4.2	Staff Functions	3

4.3	Review Board Functions	4

5.0	EA WORK PLAN	4

APPENDIX 1 Environmental Assessment Process Overview	6

# PURPOSE OF THE WORK PLAN

This Work Plan provides a framework for the Mackenzie Valley Environmental Impact Review Board (Review Board) to undertake the environmental assessment (EA) of the Fort Liard East Paramount Resources Ltd. Exploratory Drilling Projects. The EA will be conducted in accordance with Part 5 of the Mackenzie Valley Resource Management Act (MVRMA).

The framework contains a description of the developments as provided by the developer, a description of the scope of the environmental assessment, and general approach to completing the EA process. The work plan provides resource allocation estimates for completing the EA by staff and the Review Board.

# INTRODUCTION

Paramount Resources Ltd. (Paramount) submitted applications for type ‘A’ Land Use Permit (LUP), and type ‘B’ Water Licence Applications to the Mackenzie Valley Land and Water Board (MVLWB) to undertake the following developments:

- To access one of two wellsites in the Arrowhead area, (C-51 or G-51) in the winter, using existing cut-lines where possible. To set up a work camp and a drill rig, supported by about 20 people and equipment, for about three weeks, for the purposes of drilling an exploratory well. To subject the well to production testing, and then, to cap the well and rehabilitate the site. The testing involves the flaring of sour gas.

- To access two wellsites in the Boive Lake North area in the winter, using existing cut-lines where possible. To set up two camps and drilling operations supported by about 20 people and equipment each, for about three weeks, for the purposes of drilling two exploratory wells. To subject the wells to production testing, and then, to cap the wells and rehabilitate the sites. The testing involves the flaring of sour gas.

On October 18, 2000 the MVLWB referred the development proposal to the Review Board, in accordance with ss.126(1) of the MVRMA, citing the following reasons for the referral,

Because of the cumulative effects associated with the development including flaring and venting of gases during production testing and the proximity of the project to traditional hunting and fishing areas the applications are referred to the MVEIRB.

The Review Board is required by s.126 of the MVRMA to conduct an EA of the development proposals. The Review Board decided on October 30, 2000 to combine the developments into one EA. This work plan encompasses the Arrowhead and the Bovie Lake North developments.

# BACKGROUND

This section outlines the description of the developments as provided by the developer.  Additional information on development components may be requested by the Review Board to complete the EA.  A complete scope of development will be determined by the Review Board and will be included as part of the EA Terms of Reference which will be issued to the developer as guidance for completing an EA Report.

## Oil and Gas Exploratory Drilling Development Components

The following outlines, in very general terms, the step-by-step process followed by Paramount during the drilling and flow testing phases on wells in the Fort Liard Area. This outline does not highlight the consultation and regulatory process.

Table 1 – Paramount Development Time Table

| Number of Days Required | Work Plan Item |
| --- | --- |
| 14 | Open access road, build ice crossings as required, build wellsite |
| 3 | Move in and set up drilling equipment |
| 40 | Drill well (assume a 3000 meter well) |
| 3 | Move out drilling equipment & camp |
| 5 | Wait for service rig to be available |
| 2 | Move in service rig |
| 4 | Conduct wellbore operations to prepare it for perforation |
| 1 | Perforate the zone of interest |
| 1 | Run a static gradient to acquire initial parameters |
| 1 | Stimulate the zone |
| 1 | Move out service rig |
| 2 | Initial flow back of gas and stimulation fluids to clean up the zone to allow for accurate evaluation of the zone. |
| 1 | Run electronic recorders into the well to conduct an evaluation of the reservoir through production testing of the well |
| 10 | Flow test the well to determine economics of project development by evaluating reservoir parameters including: Permeability Effectiveness of wellbore stimulation Well deliverability Potential reservoir size The length of the production test is determined by: Threshold reserves required for the project development; and Any declining performance seen during production testing. |
| 20 | Shut in the well to acquire pressure build-up information |
| 1 | Pull recorders and install suspension plug |
|  | Wait for pipeline to be built to enable well to go on production. |

# ROLES AND RESPONSIBILITIES

The roles and responsibilities of the Review Board, Review Board staff and other parties in the EA are explained.

## The Role of Others in the EA Process

Regulatory authorities, federal and territorial government departments and expert advisors are encouraged to provide any information they have that is relevant to these EA’s. Impacts or issues identified by experts should be clearly identified and substantiated with supporting documentation and information. Recommendations and conclusions designed to mitigate or amplify impacts should include a rationale for their inclusion and evidence supporting their effectiveness, if available.  First Nations, the public and other interested parties that may wish to provide information relevant to the EA, or that may be asked by the Review Board to provide any relevant information they may have, should do so in a form that is easily available to all stakeholders.  All information received will be considered before the Review Board makes a decision on the environmental assessments.

The Review Board encourages Paramount to continue its discussions with affected communities, RA’s, federal and territorial government departments, First Nations, the public and other interested parties. The Review Board will request Paramount to provide a written record verifying consultations, including how consultation may have influenced design of any part of the development.  Paramount is expected to respond in a suitable and timely course to the EA Terms of Reference that will be issued by the Review Board.

## Staff Functions

The Review Board’s Executive Director and staff are the primary contact for the developer, RA’s, federal and territorial government departments, First Nations, expert advisors, the public and other interested parties.  The staff member coordinating and facilitating the EA is Mr. Louie Azzolini

## Review Board Functions

The Review Board is required to undertake the following in relation to these two EA’s:

- conduct the EA’s, in accordance with ss.126(1) of the MVRMA;

- take into account any previous screening or assessment report made in relation to the development, in accordance with s.127 of the MVRMA;

- determine the scope of the development, in accordance with ss.117(1) of the MVRMA;

- consider several factors, in accordance with ss.117(2) of the MVRMA;

- make a determination regarding the environmental impacts and public concern of the development, in accordance with ss.128(1) of the MVRMA;

- report to the federal Minister in accordance with ss.128(2) of the MVRMA; and,

- identify areas, and extent of effects, within or outside the Mackenzie Valley in which the development is likely to have a significant adverse impact or be a cause of significant public concern.

# EA WORK PLAN

Table 1 provides an estimated timeline for completing each indicated milestone in the EA processes.  The Review Board may amend the milestone dates at its discretion.

Table 2 - Milestone Completion Time Table

| MILESTONE | Exploratory Drilling Projects |
| --- | --- |
| Start-up of the EA | October 23 |
| Complete development description submitted | November 6 |
| EA Work Plan developed | November 10 |
| EA Work Plan approval | November 16 |
| Prepare Draft EA Terms of Reference - including scope of development | November 10 |
| EA Terms of Reference approved and issued | November 16 |
| Preparation and submission of EA Report by Developer | December 13 |
| Conformity check | December 20 |
| Deficiency statement | As required |
| Last day for Submission of Information Requests | December 23 |
| Submission of IR responses | January 10 |
| Submission of RA and others technical reports | January 15 |
| Closure of Public Registry | January 19 |
| EA decision | by January 23 |
| Federal Minister’s response to the Review Board’s Report of EA, if required | - |
| Consultation - throughout / as required | - |

Milestones and Responsibilities

This section summarizes the process for completion of an EA.

## Assessment Process

The EA process is outlined below in Table 1, showing appropriate milestones and responsibility assignments.  The RA’, the DRA (NEB) as required, and expert advisors would provide information and advice related to regulatory requirements for the development.

Table 1 - Milestones and Responsibility Assignments for steps in the EA

| MILESTONE | Developer | RA / DRA | Staff | Board |
| --- | --- | --- | --- | --- |
| Start-up of the EA |  |  | ( |  |
| Complete development description submitted | ( |  |  |  |
| Pre-consultation | ( |  | ( |  |
| EA Work Plan developed |  |  | ( |  |
| EA Work Plan approval |  |  |  | ( |
| Prepare Draft EA Terms of Reference - including Scope of Development |  | ( | ( |  |
| EA Terms of Reference - approved and issued |  |  |  | ( |
| Preparation and submission of EA Report | ( |  |  |  |
| Conformity check |  | ( | ( |  |
| Deficiency statement |  |  |  | ( |
| Analysis |  | ( | ( |  |
| EA decision |  |  |  | ( |
| Consultation - throughout / as required | ( | ( | ( | ( |

Once a development proposal has been referred to the Review Board for an EA, the following milestones are established:

- Start-up of the EA;

- Pre-consultation;

- Development description requirements;

- Work Planning;

- The EA Terms of Reference;

- Developer’s EA Report;

- Conformity Check;

- Deficiency Statement;

- Technical Analysis;

- Information Requests;

- Consultation; and,

- EA Decision.

The time allocations and the information requirements for each milestone will vary with each EA, and depend upon the complexity, location and duration of the development.  These will also vary depending on the reasons for decision provided by the preliminary screener(s) if a referral by a preliminary screener occurred, and on the information provided by the developer.

### Start-up of the EA

At the start of the EA the developer, RA’s, the DRA as required, federal and territorial government departments, First Nations, expert advisors, the public and other interested parties are informed of the referral.  The notification lets people know that while the development is in the EA process, no licence, permit or other authorization can be issued by government.  As part of the referral, staff start a public registry on the development and start tracking development issues.

Public, and government notification of the referral is done by:

- Written notification

- News release

- Newspaper advertising

Tasks involved in starting the environmental assessment are listed below.

- Open case file

- Open public registry and registry log

- Public notification of referral

- Notify regulatory authorities of the referral

- Review Board notifies the developer of the referral

Deliverable: 	Public registry, public notification, government notification, developer notification, issue tracking, expert advisor identification.

### Pre-Consultation

Pre-consultation is used to identify and inform stakeholders about the EA process.  The public, First Nations, and government would be identified and contacted.  Pre-consultation would parallel the developer submitting additional information as required by the Review Board for work planning purposes. Development of the draft EA Work Plan by Review Board staff would also occur concurrently with Pre-consultation.

Pre-consultation tasks may include:

- First Nation consultation

- Initiate contact with First Nation representative.

- Introductory meetings.

Pre-scoping meetings and discussions with RA’s, the DRA (NEB) as required, and experts to review the referral, development description, and supporting information provided by the developer. A stakeholder notification list is prepared and can include any of the following:

- Communities

- Organizations

- Special Interest Groups

- First Nations

- Relevant Businesses

- Representative Groups

- Government

- Experts

- Regulatory Authorities

- Designated Regulatory Agency (if required)

- Developer

- Staff may conduct public information sessions to inform the public and stakeholders about the Review Board and the EA process.  Developers would be asked to participate in these sessions to provide information about their development proposal.

- Possible site visit by the Review Board and staff.

Deliverable:	Awareness of the Review Board, the EA process and the development proposal.  Any relevant issues raised by the public and stakeholders during this pre-consultation step would be noted and brought to the attention of the Review Board for possible inclusion in the EA Terms of Reference.

### Development Description Requirements

The Review Board may require a more detailed and complete description of the proposed development from the developer.  This would enable the Review Board to determine a proper scope of development and issue a complete set of EA Terms of Reference that address all phases and components of the development.  The developer is responsible for providing a development description that is suitable for consultation with aboriginal, public and government stakeholders.

The Review Board would inform stakeholders of its direction to the developer using the following involvement methods:

- Fax out of Review Board’s direction to the developer;

- News release to media;

- Newspaper advertising informing people of the overall EA process and the Review Board’s direction to the developer.

The developer will be responsible for providing its final development description to all identified stakeholders.

Deliverable:	A complete description of the proposed development provided by the developer to the Review Board and identified stakeholders.

### Work Planning and Time Frames

A work plan for completing the EA will be developed by staff, in consultation with stakeholders.  Each work plan is unique as is every development proposal referred to EA.  For example, if the developer completed and submitted a detailed EA Report along with any application(s) that triggered the EA, that information could affect the length of time and level of effort spent on a particular step in the EA process, and would be reflected in the Work Plan.  An estimate of resource requirements for completing the EA would also be developed.  This Work Plan would be developed concurrently during the Pre-consultation phase.

Once the pre-consultation phase is completed the draft Work Plan would be presented to the Review Board for its approval.

Deliverable:	An approved Work Plan, including an estimate of resource requirements, for completing the EA.

### EA Terms of Reference and Scope of Development Determination

The EA Terms of Reference are the Review Board’s instructions to the developer designed to ensure the appropriate information is provided to understand the environmental consequences and the benefits of the proposed development.  The Terms of Reference are developed from the development description provided by the developer and any other relevant information.  The Terms of Reference also provide the scope of the development and scope of assessment determination of the Review Board.

As a minimum, the EA report should include the following:

- Title (of the development proposal);

- Executive summary (translated into appropriate aboriginal languages);

- Description of the development (e.g., phases, timetables, location, technology used, alternatives to the development, development design details taking into account the environment);

- Description of the existing environment, including environmental interactions (e.g., natural and human setting);

- Impact of the development on the environment, including those caused by malfunctions or accidents, and any cumulative impact(s);

- List of potential impacts and the proposed mitigation or remedial measures;

- Identification and description of the residual impacts following mitigation or remedial measures;

- Results and summary of issues from public and community consultation, including any concerns;

- Plans for any environmental management plan, follow-up and monitoring;

- List of supporting evidence and information sources, including previous environmental assessments;

- List of the required licences, permits and other authorizations, if relevant.

Staff will coordinate the preparation of the draft Terms of Reference.  After the Review Board’s consideration and approval of the Terms of Reference, they are issued to the developer and others as required.

Deliverable:	Draft and final Terms of Reference, direction to the developer including confirmed scope of development and associated scope of assessment, identification of key issues, effects, baseline data requirements, and desired results of research, and suggested environmental assessment report table of contents.

### Preparation and Submission of the EA Report

The developer will use the EA Terms of Reference to complete its EA report and tell the a story of how people and the natural world could be changed by the proposed development and what is to be done about these changes.

Deliverable:	An EA report from the developer that addresses the requirements of the EA Terms of Reference, and additional information from other sources as directed by the Review Board.

### Conformity Check

After receiving the developer’s completed EA report the Review Board will ensure the developer has provided the information requested in the Terms of Reference.  Opportunity is provided for parties having expressed an interest to be involved in the EA to contribute to this stage.  Note: this conformity check determines whether or not the developer has responded to what was asked for in the EA Terms of Reference; it does not reflect the technical adequacy of the information provided by the developer.  Any additional technical information, or further explanation, required would be requested through information requests (IR’s).  IR’s would facilitate the technical analysis of the development.

Where a developer has submitted a satisfactory EA report with the original application (e.g., at preliminary screening or at the start of the EA), this conformity check would likely occur shortly after the Review Board’s approval and release of the EA Terms of Reference.

Deliverable:	A draft deficiency statement of the EA report for Review Board consideration and approval.

### Deficiency Statement

The Review Board will decide conformity and, where required, issue a deficiency statement that will direct the developer.

Deliverable:	Review Board issues deficiency statement on developers EA report.

### Technical Analysis

The Review Board’s staff will coordinate the analysis of the EA.  The aim is to provide opportunities for RA’s, the DRA (NEB), federal and territorial governments, First Nations, the public and other interested parties to participate in the EA process and express their ideas, and present their information (e.g., traditional knowledge holders and scientific experts) to the Review Board.  The more complete the analysis the better the EA.

The analysis identifies unresolved issues and environmental impacts, and provides possible suggestions for addressing the issues and impacts.  Where unresolved or unclear issues or impacts are identified, the developer, and other appropriate parties (e.g., RA’s, DRA, experts) will have the opportunity of responding.  The developer can formally provide and present its views on the information brought to the Review Board’s attention after submission of its environmental assessment report including any proposed amendments, additions or refinements to the development or the environmental assessment.

The Review Board tries to secure a sound technical analysis and where warranted will conduct public meetings and hearings.

Deliverable:	This is a critical stage in the EA process where the key issues and impacts are identified and opportunities for public input in a public forum are possible.  The Review Board would like to receive technical reports from participants that clearly state reviewer’s conclusions, recommendations and supporting rationales. At public meetings or hearing, its important that those that want to speak have an opportunity to speak and to listen to others speak.

### Information Requests

Throughout the Conformity Check and Technical Analysis phases of the EA, the Review Board and stakeholders identify more additional information would is needed to enable an appropriate technical analysis of the developer’s environmental assessment report.  This information would be requested through a series of IR’s.  These IR’s and responses would form part of the public registry and body of evidence or information the Review Board would consider.

The Review Board in its Work Plan would identify milestone dates for the submission of IR’s and also identify response dates.  Depending on the technical adequacy of the information submitted in the developers EA Report, there could be two rounds of IR’s during an EA.  If a third round were required, then the Work Plan would be revised after the developer and other interested participants were informed and provided an opportunity to comment on the proposed work plan amendment.

Deliverable:	The IR’s represent very specific and focused requests for clarification or additional information, required in order for the party or parties requesting the information to complete its analysis and reach a conclusion about the developers EA report and proposed development.  The developer’s response, or the stakeholders response in cases for example where an IR is sent to a government department or RA, to the IR is placed on the public registry and circulated to all stakeholders.

### Consultation

The Review Board may decide a round of public consultation warranted to discuss the developers EA report and stakeholder responses.  This consultation could take one of two forms.  A forum where people make their presentations about the development proposal to the Review Board; and, as a formal hearing where people could, under certain rules developed by the Review Board, ask questions to any other stakeholder.

Deliverable:	A public forum for the Review Board to listen to and get additional information about the EA, the development proposal and the conclusions reached by stakeholders in filed documents.

### EA Decision and Written Reasons

The Review Board will prepare its determination after considering the EA Report, its analysis, and the information on the Public Registry.  The Review Board will then prepare its written reasons.  The Review Board will give the Minister of DIAND, and when required the NEB, its written reasons.  The Minister of DIAND, and the NEB when required, will distribute them to every responsible minister.  The referring bodies and the developer also receive copies of the Review Board’s written reasons.

Staff would work with the Review Board in the preparation of its Report of EA and written reasons.

Deliverable:	Report of the Review Board on the EA, with decision and written reasons.

APPENDIX 1

Environmental Assessment Process Overview

APPROACH TO COMPLETING THE MVRMA EA PROCESS

This section provides a more detailed discussion of the Review Board’s approach, some general expectations, and milestones in the MVRMA EA process.  This approach is used as a template, to be applied specifically to the development undergoing an EA.  The Review Board reserves the right to vary or change its approach to completing an EA based on the circumstances, size, and complexity of the development.

The Review Board determines, based on the size, complexity and nature of the development, and on the nature of the environmental effects and public concerns associated with the development, the level of effort and detail required to complete the EA.  The level of effort and detail required to complete the EA would be reflected in the Review Board’s determination of the scope of the development and scope of assessment, issued with the EA Terms of Reference.

1.0	Review Board Context for Environmental Assessment

The Review Board, in exercising its authority is guided by the following legal principles and by definitions, purposes and factors found in the MVRMA.  This context provides the developer, RA’s, the DRA (NEB) as required, federal and territorial governments, First Nations, expert advisors, and other affected or interested parties the framework within which the EA will be conducted.

1.1	Legal Principles

The Review Board is governed by the rules of natural justice and procedural fairness.  This essentially means that fair play is required when exercising decision making functions.  Three of the basic elements are:

(i)	The right to be heard - means providing fair opportunity for parties to prepare and state their case, and to correct or contradict relevant statements prejudicial to their position;

(ii)	The rule against bias - is a rule against prejudging a case; addressing not only actual bias but also any reasonable apprehension of bias; and,

(iii)	Fettering of discretion - means the Review Board is governed by the common law principle which requires that As/he who hears must decide.  This means that the Board members who hear or review the evidence in an EA must be the decision makers.  Members who did not participate can play no role in the decision.  The law also requires that the Board and its members must be free to exercise their full authorities under the statute.  The Board must decide each case on its own merits.

1.2	Context

The context within which the Review Board conducts an EA is based on following definitions and indicated sections from the MVRMA.

Development - means any undertaking, or any part of an undertaking, that is carried out on land or water and, except where the context otherwise indicates, wholly within the Mackenzie Valley, and includes measures carried out by a department or agency of government leading to the establishment of a national park subject to the National Parks Act and an acquisition of lands pursuant to the Historic Sites and Monuments Act.

Environment - means the components of the Earth and includes

land, water and air, including all layers of the atmosphere;

all organic and inorganic matter and living organisms; and

the interacting natural systems that include components referred to in paragraphs (a) and (b).

Follow-up program - means a program for evaluating

the soundness of an environmental assessment or environmental impact review of a proposal for a development; and

the effectiveness of the mitigative or remedial measures imposed as conditions of approval of the proposal.

Harvesting - in relation to wildlife, means hunting, trapping or fishing activities carried on in conformity with a land claim agreement or, in respect of persons and places not subject to a land claim agreement, carried on pursuant to aboriginal or treaty rights.

Heritage resources - means archaeological or historic sites, burial sites, artifacts and other objects of historical, cultural or religious significance, and historical or cultural records.

Impact on the environment - means any effect on land, water, air or any other component of the environment, as well as on wildlife harvesting, and includes any effect on the social and cultural environment or on heritage resources.

Mitigative or remedial measure - means a measure for the control, reduction or elimination of an adverse impact of a development on the environment, including a restorative measure.

s.114	The purpose of this Part is to establish a process comprising a preliminary screening, an environmental assessment and an environmental impact review in relation to proposals for developments, and

to establish the Review Board as the main instrument in the Mackenzie Valley for the environmental assessment and environmental impact review of developments;

to ensure that the impact on the environment of proposed developments receives careful consideration before actions are taken in connection with them; and

to ensure that the concerns of aboriginal people and the general public are taken into account in that process.

s.115	The process established by this Part shall be carried out in a timely and expeditious manner and shall have regard to

the protection of the environment from the significant adverse impacts of proposed developments; and

the protection of the social, cultural and economic well-being of residents and communities in the Mackenzie Valley.

ss.117(1)	Every environmental assessment of a proposal for a development shall include a determination by the Review Board of the scope of the development, subject to any guidelines made under section 120.

ss.117(2)	Every environmental assessment and environmental impact review of a proposal for a development shall include a consideration of:

- the impact of the development on the environment, including the impact of malfunctions or accidents that may occur in connection with the development and any cumulative impact that is likely to result from the development in combination with other developments;

- the significance of any such impact;

- any comments submitted by members of the public in accordance with the regulations or the rules of practice and procedure of the Review Board;

- where the development is likely to have a significant adverse impact on the environment, the imposition of mitigative or remedial measures; and

- any other matter, such as the need for the development and any available alternatives to it, that the Review Board or any responsible minister, after consulting with the Review Board, determines to be relevant.

# Footnotes

1. Paramount Resources Ltd. Water Licence M2000L1-007 and LUP MV2000A90032, for wellsite C-51 and G-51 (Arrowhead development). Paramount Resources Ltd. Water Licence M2000L1-008 and LUP MV2000A90034 for two wellsites north of Boive Lake in an area bordered on the north by latitude 60º 50’, on the south by latitude 60º 10’, on the east by longitude 122º 30’, and on the west by longitude 123º 30’ (Bovie Lake North).