3.1-1

Community Engagement Events Initiated by Tamerlane Ventures Inc.

| Date | Stakeholder | Mode | Action / Topic |
| --- | --- | --- | --- |
| 08/27/04 | Deh Cho Land Use Planning Committee | Meeting | Attended mining community consultation meeting. (Ross) |
| 09/17/04 | Deh Cho Land Use Planning Committee | Letter | Developed and submitted responses to land-use questionnaire. (Ross) |
| 01/05/05 | Ehdah Cho Food Town, Hay River; Northern Store, Fort Resolution | Phone Call | Requested credit application for purchase and delivery of groceries. (Chuck). |
| 02/04/05 | Andrew Butler, Nuni Construction | Phone Call | Requested help to locate and employ camp cook with Level II St. John’s Ambulance certification for Tamerlane drilling program. (Chuck) |
| 02/16/05 | Deninu K´ue First Nations; Fort Resolution Metis Council | Public Meeting | Held public meeting to provide information regarding: Tamerlane Ventures Inc. Historical Pine Point Information Proposed Pine Point Pilot Project New Technology Current Work Area 2005 Work Program and Costs Potential Community Benefits (Chuck & Ross) |
| 02/18/05 | Fort Resolution Community | Visit | Traveled to Fort Resolution to tour community and develop business contacts. (Chuck) |
| 02/18/05 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council | Letter | Discussed the following items: Temporary cessation of activities in the Pine Point area. Desired completion of a Protocol Agreement framework. Compensation from Tamerlane for trapping disturbance. Economic opportunities for aboriginal businesses to provide services /products to the PPPP. Designation of a mutually agreed upon liaison for communications. (Ross) |
| 02/19/05 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call | Discussed the following items: Supplies Work (Chuck) |
| 02/21/05 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call | Discussed the following items: (Chuck) Tour of drill area. List of council members and contractors for future communications (requested but did not receive). |
| 02/21/05 | Office of Chief Robert Sayine, Deninu K´ue First Nation | Faxed Memo | Requested the following information: List of council members. List of tribal elders. List of contractors with WCB numbers. Phone and email contact information. (Chuck) |
| 02/22/05 | Deninu K´ue First Nations; Fort Resolution Metis Council | Tour | Toured the PPPP project area. (Chuck & Ross) |
| 02/22/05 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council | Email | Requested input and feedback for Protocol Agreement. (Ross) |
| 02/22/05 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Left message requesting permission to survey (no disturbance). (Chuck) |
| 02/22/05 | President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call | Discussed the following items: Permission to survey (no disturbance). Received permission and was told President Cardinal could speak for both the Deninu K´ue First Nation and the Fort Resolution Metis Council. (Chuck) |
| 02/24/05 | Chief Robert Sayine, Deninu K´ue First Nation | Pone Call | Discussed the following items: Employment opportunities for Deninu K´ue and Metis people. Potential economic opportunities for Deninu K´ue and Metis businesses. Offer by Chief Sayine to joint venture with Tamerlane. Cessation of project-related work on land until protocol agreement is signed (Tamerlane crew sat idle 2/24-3/1). Request by Chief Sayine for copies of permits and plan of operation. (Chuck) |
| 02/26/05 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council | Letter | Discussed councils’ frustration over Tamerlane’s time-line for completion of the protocol agreement. Tamerlane proposed the following items: Preferred supplier agreement with Fort Resolution Negotiations within the community of Fort Resolution for housing, meals, transportation and labor. Commitment to establish liaison contacts. Series of meetings with the principals of Tamerlane. (Chuck & Ross) |
| 02/28/05 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council | Letter | Discussed the following items: Regret the protocol agreement was not complete. Commencement of drilling March 1, 2005 without completed protocol agreement. Desire to complete protocol agreement at Council’s earliest convenience. (Ross) |
| 03/01/05 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council | Letter | Provided notification of drill program start-up. (Chuck) |
| 04/21/05 | De Cho Land Use Planning Committee | Letter | Discussed the following items: Claims indicated as areas of exclusion by De Cho Land Use Planning Committee Need to access affected ore areas and ability to cross the Buffalo River. (Ross) |
| 04/27/05 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council | Letter | Discussed the following items: Request for meeting between Tamerlane and Councils to discuss protocol agreement. Need for draft protocol agreement from Council to review with Tamerlane board of directors before meeting. (Ross) |
| 05/24/05 | Irvin Norn, Business Mgr., Deninu K´ue First Nation | Letter | Discussed the following items: Requirements for potential camp at N81. Estimate request for goods and services. (Chuck) |
| 06/06/05 | Paul Boucher, Tu Nedhe Tours | Letter | Outlined offer to contract with Tu Nedhe Tours for the Pine Point drill camp. (Chuck) |
| 06/15/05 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Discussed the Deninu K´ue First Nation’s concerns over Paul Boucher’s control of the camp contract. (Chuck) |
| 06/16/05 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Discussed the following items: Problems with the contract. Concerns about council members who had inside information and used it to obtain the camp contract. Lunch meeting set for 06/17/05. (Chuck) |
| 06/17/05 | Chief Robert Sayine, Deninu K´ue First Nation | Lunch | Discussed the following items: Drill camp issues. Agreement to send all future jobs through Chief Sayine’s office. (Chuck) |
| 07/11/05 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Discussed the following items: Request to post a driller’s help position at Chief Sayine’s office. Notification of meeting to be held at 6:00p.m.to discuss council concerns regarding Tamerlane. (Chuck) |
| 07/11/05 | Chief Robert Sayine, Deninu K´ue First Nation; Deninu K´ue First Nation Council; President Lloyd Cardinal, Fort Resolution Metis Council; Fort Resolution Metis Council; Fort Resolution Residents | Meeting | Discussed the following items: Concern that Tamerlane was not negotiating in good faith. Frustration that C. Watts was unable to break Tamerlane’s existing camp contract and sign a new contract. Desired compensation for trapper’s alleged trap damages. Interim Protocol Agreement (Councils refused to consider interim protocol agreement and expressed desire for compensation to pay for expenses and missed work related to protocol agreement discussions. Tamerlane management’s absence from the meeting (Tamerlane’s management did not receive any meeting notification). History of treaty grievances. (Chuck) |
| 07/14/05 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council | Letter | Discussed the following items: Inclusion of both the Deninu K´ue and Metis in the protocol agreement. Request for liaison and Council input.( Ross) Council concerns regarding drilling camp contract. |
| 08/05/05 | Chief Roy Fabian, K´atlodeeche First Nation | Phone Call | Attempted to resolve dispute regarding drill and camp location. (Chuck) |
| 08/09/05 | Chief Roy Fabian, K´atlodeeche First Nation | Phone Call | Followed-up with attempt to resolve dispute regarding drill and camp location. (Chuck) |
| 09/10/05 | Chief Roy Fabian, K´atlodeeche First Nation | Phone Call | Followed-up with attempt to resolve dispute over drill and camp location. (Chuck) |
| 09/21/05 | Bobby Villeneuve, MLA, Tu Nedhe | Letter | Discussed compensation from Tamerlane for alleged trapping disturbance. (Ross) |
| 09/30/05 | Paul Boucher, Tu Nedhe Tours | Letter | Requested bill reduction for the Pine Point drill camp based on the following discussion items: Tu Nedhe Tours led Tamerlane to believe it was in good standing with the First Nations when in fact it was not; resulting in unwanted conflict with the First Nations. Camp construction was completed two weeks after the agreed deadline. Camp water and electricity were unreliable throughout the environmental survey and drilling campaign. The washer and dryer were never delivered. The screen porch and table were never constructed. A rifle rental included in the bill was neither negotiated nor agreed to in the contract. Grocery delivery charges were neither negotiated nor agreed to in the contract. Trips to the camp were standard camp maintenance on Tu Nedhe Tour’s part and not billable charges to Tamerlane. Tu Nedhe Tours unavailable to resolve camp issues during the drill campaign. (Chuck) |
| 10/05/05 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council | Letter | Requested meeting for November 16, 2005 to present protocol agreement comments. (Ross) |
| 02/08/06 | Deninu K´ue First Nation Representatives; Fort Resolution Metis Council Representatives | Meeting | Discussed the following items: Meeting schedule going forward. Compensation for trapper’s lost compensation. Deninu K´ue and Metis meeting expenses. K´atlodeeche meeting. Deh Cho land use ramifications. (David) |
| 03/24/06 | Chris Johnson, K´atlodeeche First Nation Corp. Mgr. | Email | Confirmed feasibility study development and intent to apply for MVLWB land and water permits. (David) |
| 04/04/06 | Irvin Norn, Business Mgr., speaking for Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Discussed setting date for a Tamerlane update meeting. (Jerry) |
| 04/04/06 | President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call | Left message regarding setting date for Tamerlane update meeting. Call was returned later in the day. (Jerry) |
| 04/04/06 | Chief Roy Fabian, K´atlodeeche First Nation | Phone Call | Left message regarding setting date for Tamerlane update meeting. (Jerry) |
| 04/07/06 | Paul Boucher, Deninu K´ue First Nation Council | Phone Call | Discussed setting date for Tamerlane update meeting. (Jerry) |
| 04/12/06 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Discussed the following items: Date for Tamerlane update meeting. (Jerry) Letter from Tamerlane to be faxed 04/14/06. |
| 04/12/06 | Chief Roy Fabian, K´atlodeeche First Nation; Chris Johnson, K´atlodeeche First Nation Corp. Mgr.; President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call | Left message regarding the following items: Date for Tamerlane update meeting. (Jerry) Letter from Tamerlane to be faxed 04/14/06. |
| 04/13/06 | President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call | Followed-up with calls to office and home regarding the following items: Date for Tamerlane update meeting. (Jerry) Letter from Tamerlane to be faxed 04/14/06. |
| 04/13/06 | Chief Roy Fabian, K´atlodeeche First Nation | Phone Call | Followed-up with calls to office and cell regarding the following items: Date for Tamerlane update meeting. (Jerry) Letter from Tamerlane to be faxed 04/14/06; K´atlodeeche office advised fax is out of order. |
| 04/14/06 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council; Chief Roy Fabian, K´atlodeeche First Nation | Letter | Provided notice that Tamerlane’s update letter would not be faxed until 04/15/06. (David) |
| 04/15/06 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council; Chief Roy Fabian, K´atlodeeche First Nation | Letter | Discussed the following Tamerlane updates: Proposed project methods. Potential economic and community impacts. Preliminary project activities. Project contacts. (David) |
| 04/18/06 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council; Chief Roy Fabian, K´atlodeeche First Nation | Phone Call | Left message regarding Tamerlane update meeting. (Jerry) |
| 04/19/06 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call | Left message regarding Tamerlane update meeting. (Jerry) |
| 04/19/06 | Chief Roy Fabian, K´atlodeeche First Nation | Phone Call | Set meeting date for Tamerlane update meeting. (Jerry) |
| 04/19/06 | Chief Karen Felker, West Point First Nation; Grand Chief Herb Norwegian, Deh Cho First Nation; President Dana Cross, Hay River Metis Nation; President Danny Beck, Hay River Metis Council; President Robert Tordiff, NW Territory Metis Nation; Dora Enzoe/Stephen Ellis, Akaitcho Interim Measures Agreement Office | Letter | Discussed the following Tamerlane updates: Proposed project methods. Potential economic and community impacts. Preliminary project activities. Project contacts. (David) |
| 04/20/06 | President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call | Left message regarding Tamerlane Update Meeting. (Jerry) |
| 04/20/06 | Irvin Norn, Business Mgr., speaking for Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Confirmed date for Tamerlane update meeting 04/27/06. (Jerry) |
| 04/21/06 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council; Chief Roy Fabian, K´atlodeeche First Nation | Phone Call | Called to verify receipt of two letters faxed 04/14/06 and 04/15/06. (Jerry) |
| 04/21/06 | Chief Karen Felker, West Point First Nation; Grand Chief Herb Norwegian, Deh Cho First Nation; President Dana Cross, Hay River Metis Nation; President Danny Beck, Hay River Metis Council; President Robert Tordiff, NW Territory Metis Nation; Dora Enzoe/Stephen Ellis, Akaitcho Interim Measures Agreement Office | Phone Call | Called to verify receipt of the letter faxed 04/19/06. (Jerry) |
| 04/25/06 | Irvin Norn, Business Mgr., Deninu K´ue First Nation | Phone Call | Discussed Tamerlane update meeting in Hay River 04/27/06. (David) |
| 04/26/06 | Irvin Norn, Business Mgr., Deninu K´ue First Nation | Phone Call | Discussed Tamerlane update meeting in Hay River 04/27/06. (David) |
| 04/26/06 | President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call | Left message requesting update meeting with Fort Resolution Metis Council sometime between 04/26/06 and 04/28/06. (Jerry) |
| 04/26/06 | President Danny Beck, Hay River Metis Council; Fay Johns, Hay River Metis Council; Paul Harrington, Negotiator, Hay River Metis Council; Frederick Beaulieu, Hay River Metis Council; George Lafferty, Community Field Worker, Hay River Metis Council | Meeting | Discussed the following items: Introduction of David Swisher, Sr. Project Mgr. for PPPP. Metis inquiry of potential business opportunities. Various methods Tamerlane considered to extract bulk sample. Tamerlane’s desire to use local resources where possible. Date for next update meeting. (Jerry) |
| 04/26/06 | Chief Roy Fabian, K´atlodeeche First Nation; Simon Waquin, K´atlodeeche First Nation; Les Norn, K´atlodeeche First Nation; Robert Lamalile, K´atlodeeche First Nation; Fred Martez, K´atlodeeche First Nation; Alec Sunrise, K´atlodeeche First Nation | Meeting | Discussed the following items: Introduction of David Swisher, Sr. Project Mgr. for PPPP. Various methods Tamerlane considered to extract the bulk sample. Request from Chief Roy Fabian for letter of potential usage. K´atlodeeche assertion that the Metis have no land rights and should be limited from participation in the PPPP. K´atlodeeche concerns over not receiving contracts for Tamerlane’s 2005 drilling program. Tamerlane agreement to respond and supply detailed project map. (Jerry) |
| 04/27/06 | President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call | Called as follow-up to 04/26/06 request for update meeting. L. Cardinal was unable to meet during 04/26/06 and 04/28/06. Both parties agreed to meet at the end of May. (Jerry) |
| 04/27/06 | President Robert Tordiff, NW Territory Metis Nation | Phone Call | Tamerlane requested update meeting 04/27/06 or 04/28/06. Both parties were unable to coordinate a mutually available time and agreed to meet at the end of May. (Jerry) |
| 04/27/06 | Chief Robert Sayine, Deninu K´ue First Nation; Dave Pierrot, Deninu K´ue First Nation; Jim Villineuve, Deninu K´ue First Nation; Raymond Simon, Deninu K´ue First Nation; Irvin Norn, Deninu K´ue First Nation; Rocky Lafferty, Deninu K´ue First Nation; Leonard Beaulieu, Deninu K´ue First Nation; Henry Calumet, Deninu K´ue First Nation; Tom Beaulieu, Deninu K´ue First Nation; Chris Collins, Deninu K´ue First Nation; Lois Balsille, Deninu K´ue First Nation; Chantal Beck, Recorder, Deninu K´ue First Nation | Meeting | Discussed the following items: Introduction of David Swisher, Sr. Project Mgr. for PPPP. Various methods Tamerlane considered to extract the bulk sample. First Nation involvement. Deninu K´ue asserted that R. Burns did not act in good faith with the DKFN. Deninu K´ue stated that Tamerlane must communicate with and involve only the DKFN. Deninu K´ue asserted that the Metis do not have an approved Interim Measures Agreement. Tamerlane’s stated its desire to develop relationships with all communities in the area. Tamerlane’s indicated that the Deninu K´ue may not be in favor of some of Tamerlane’s direction. Deninu K´ue stated Tamerlane owes $13,000 for previous meetings. Tamerlane requested all expense documentation be forwarded to Tamerlane for review. Deninu K´ue requests. Tamerlane to provide detailed project map. Schedule of EBA work schedule. Deninu K´ue reiteration of alleged trap line issue. Ongoing monthly updating meeting schedule. (Jerry) |
| 05/03/06 | President Dana Cross, Hay River Metis Nation | Letter | Discussed the following Tamerlane updates: Proposed project methods. Potential economic and community impacts. Preliminary project activities. Project contacts. (Jerry) |
| 05/03/06 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council; Chief Roy Fabian, K´atlodeeche First Nation; Chief Karen Felker, West Point First Nation; Grand Chief Herb Norwegian, Deh Cho First Nation; President Dana Cross, Hay River Metis Nation; President Danny Beck, Hay River Metis Council; President Robert Tordiff, NW Territory Metis Nation; Dora Enzoe/Stephen Ellis, Akaitcho Interim Measures | Letter | Discussed the following items: Topic review of previous week’s meetings. Upcoming EBA environmental surveys Contact information for any questions. Plan to conduct future update meetings (Jerry) |
| 05/03/06 | President Dana Cross, Hay River Metis Nation | Phone Call | Verified receipt of letters faxed earlier 05/03/06. (Jerry) |
| 05/04/06 | Chris Johnson, K´atlodeeche First Nation; Corp. Mgr. | Phone Call | Discussed the following items: Development opportunities. Follow-up information requested by Chief Roy Fabian to be provided by Tamerlane at a future date. Potential 05/30/06 date for next Tamerlane update meeting. (Jerry) |
| 05/08/06 | President Danny Beck, Hay River Metis Council; Chief Robert Sayine, Deninu K´ue First Nation; Chief Roy Fabian, K´atlodeeche First Nation | E-Mail | Emailed the following requested information: PPPP general arrangement outline drawing. Map of entire Pine Point property in relation to the R190 deposit. (David) |
| 05/09/06 | Chief Robert Sayine, Deninu K´ue First Nation | Letter | Discussed the status of the following outstanding Deninu K´ue and Tamerlane items from 04/27/06 update meeting: Tamerlane faxed Deninu K´ue requested 2006 baseline survey schedule 05/02/06. Tamerlane emailed Deninu K´ue requested pilot plan area map 05/08/06. Tamerlane provided Deninu K´ue DMS process information 05/12/06. Tamerlane will review Deninu K´ue business opportunity and prepare response for next update meeting in May. Tamerlane requested Deninu K´ue to provide minutes from 04/27/06 meeting. Information not received to date. Tamerlane requested Deninu K´ue to provide back-up documentation for outstanding ~$13,000.00 bill. Information not received to date. Tamerlane requested Deninu K´ue to provide 04/27/06 meeting bill information for the five planned council member attendees. Information not received to date. The Deninu K´ue requested Tamerlane state its responsibility for previous Pine Point mining activity. Tamerlane cannot and will not be responsible for previous Pine Point mining activity. (Jerry) |
| 05/09/06 | Chief Roy Fabian, K´atlodeeche First Nation | Letter | Requested information regarding the following items: . Timeframe for construction and completion. Regulatory approvals (governmental/local) K´atlodeeche expectations of Tamerlane commitment. (Jerry) |
| 05/09/06 | Gary Bohnet, Special Advisor Intergovernmental Form Executive Office | Phone Call | Was unable to reach Gary Bohnet; did not leave a message (Jerry). |
| 05/11/06 | Chief Robert Sayine, Deninu K´ue First Nation; President Lloyd Cardinal, Fort Resolution Metis Council; Chief Roy Fabian, K´atlodeeche First Nation | Letter | Requested assistance in identifying local labor for EBA’s 2006 follow-up environmental studies. (Jerry) |
| 05/11/06 | Chief Robert Sayine, Deninu K´ue First Nation; Pres. Lloyd Cardinal, Fort Resolution Metis Council; Chief Roy Fabian, K´atlodeeche First Nation; Pres. Danny Beck, Hay River Metis Council; Pres. Robert Tordiff, NW Territory Metis Nation | Phone Call | Called to confirm Tamerlane update meetings the week of 05/29/06. (Jerry) |
| 05/15/06 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Called Chief Sayine as follow-up to an earlier call from the Chief regarding Ollerhead and Associates’ termination of two DKFN members. The following items were discussed: Failure to communicate with Chief Sayine prior to the termination of the two DKFN members. Commitment by Tamerlane to communicate all future DKFN matters through Chief Sayine. Tamerlane proposal to hire two DKFN members to assist with line cutting. Production expectations for line cutting. (David) |
| 05/24/06 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Called and left message regarding line cutting activities including: Line cutting progress status. The need to level a berm to gain access to the W85 site. (David) |
| 05/30/06 | Chief Robert Sayine, Deninu K´ue First Nation | Email | Emailed draft protocol agreement. (David) |
| 05/31/06 | Chief Robert Sayine, Deninu K´ue First Nation; David Pierrot, Deninu K´ue First Nation; Robert Boucher, Deninu K´ue First Nation; Loiuis Balsillie, Deninu K´ue First Nation; | Meeting | Discussed the following items: Community concerns. MDAG meeting. EBA studies. Project description. Permitting Outstanding invoices Next update tentatively scheduled in the next 2 to 3 weeks. DKFN request for youth uniform money. DKFN request for financial assistance for Leonard Beaulieu’s wife. (Jerry) |
| 05/31/06 | Chief Robert Sayine, Deninu K´ue First Nation | Letter | The letter was explained and given to Chief Sayine during the 05/31/06 meeting. The letter discussed the following items: Tamerlane concern regarding monetary grievances made by DKFN members without providing proof of loss. Tamerlane acknowledgement of payment to Eddie Lafferty for alleged trapping losses without being provided proof of loss. Tamerlane agreement to similarly pay George Larocque for alleged trapping losses without being provided proof of loss. Tamerlane assertion that it absolutely will not make future payments of this nature. Tamerlane desire for a mutually beneficial relationship with the DKFN. Tamerlane request to communicate future concerns exclusively through Chief Sayine. (David) |
| 05/31/06 | Tamerlane arrived at the Metis office at 3:30pm. Violet ?, Fort Resolution Metis Secretary, informed Tamerlane representatives that President Lloyd Cardinal had gone to Hay River and was unavailable to meet. Violet also indicated that the other council members who were confirmed for the meeting (Arthur Beck, Cara Carriere, Wayne Delorme, Kenneth Delorme, James Sanderson) were not available. | Meeting | The meeting was cancelled due to absence of all Fort Resolution Metis attendees. (Jerry) |
| 06/01/06 | Irvin Allen, Forth Smith INAC Wayne Starling, Fort Smith INAC | Meeting | Discussed the following items: Tamerlane’s proposed exploration. Project description Timelines. (Jerry) |
| 06/01/06 | President Robert Tordiff, NW Territory Metis Nation; Shannon Cumming, NWT Metis Nation; Ursula Vogt, NWT Metis Nation | Meeting | Discussed the following items: Tamerlane updates. Community concerns. MDAG meeting. EBA studies. Project Description. Permitting. General inquiries by Mr. Tordiff regarding traffic, trapping, harvesting, woodland caribou, power, fueling and effects on waterfowl in discharge pit. Potential Metis economic development opportunities. Regional Metis membership meeting June 27-28 in Hay River. (Jerry) |
| 06/01/06 | Chief Roy Fabian, K´atlodeeche First Nation; Alec Sunrise, K´atlodeeche First Nation; Chris Johnson, K´atlodeeche First Nation Corp. Mgr.; Verta ?, K´atlodeeche First Nation | Meeting | Discussed the following items: Tamerlane updates. Community concerns. MDAG meeting EBA studies. Project description. Permitting. Chief Fabian discussion regarding potential business opportunity... KFN concern regarding potential for increased traffic on highway. (Jerry) |
| 06/02/06 | Mike Mayer, Hay River Deputy Mayor Paul Gammon, Hay River SAO Robert Bouchard, Hay River Economic Advisor | Meeting | Discussed the following items: Tamerlane’s proposed exploration. Project description. Timelines. Town of Hay River concerns regarding housing and power availability. Town of Hay River’s desire for development and/or business opportunities that could not be provided by the First Nations. (Jerry) |
| 06/02/06 | Chief Robert Sayine, Deninu K´ue First Nation | Email | Emailed the draft protocol agreement a second time. (David) |
| 06/06/06 | Ursula Vogt, NWT Metis Nation | Phone Call | Called to discuss potential dates for next update meeting. (Jerry) |
| 06/07/06 | President Vern Jones, Hay River Metis Council | Phone Call | Vern Jones was not in the office. Left a message with Geo Lafferty requesting Vern Jones to call back. (Jerry) |
| 06/07/06 | Chief Robert Sayine, Deninu K´ue First Nation | Email | Emailed the draft protocol agreement a third time. Received receipt confirmation. (David) |
| 06/07/06 | Chief Robert Sayine, Deninu K´ue First Nation | Fax | Faxed protocol agreement to ensure receipt. (David) |
| 06/09/06 | Paul Boucher, Deninu K´ue First Nation Council | Phone Call | Returned call from Paul Boucher and discussed the following items: DKFN business opportunity. Anticipated completion date 06/14/06. Article in News North stating Tamerlane will work through Hay River for the PPPP. Tamerlane was not interviewed. As per all of Tamerlane’s engagement activities, Tamerlane intends to work through all of the area communities. (David) |
| 06/12/06 | President Vern Jones, Hay River Metis Council | Email | Forwarded to newly elected President Vern Jones all of the correspondence previously sent to President Denny Beck. (Jerry) |
| 06/12/06 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Discussed potential meeting dates and location for next meeting to discuss protocol agreement. (Jerry) |
| 06/19/06 | Chief Robert Sayine, Deninu K´ue First Nation; Paul Boucher, Deninu K´ue First Nation Council | Email | Discussed the following items: Thanked the First Nations for meeting with Tamerlane the week of 06/19. Forwarded requested land and water permit #s. Provided requested MSDS sheets for ferrosilicon. (David) |
| 06/20/06 | President Vern Jones, Hay River Metis Council; Fay Johns, Hay River Metis Council | Meeting | Discussed the following items: Project description. Potential economic opportunities for Hay River Metis. (David) |
| 06/20/06 | Chief Robert Sayine, Deninu K´ue First Nation; Louis Balsille, Deninu K´ue First Nation; Dave Pierrot, Deninu K´ue First Nation; Lawrence ?, Deninu K´ue First Nation; Paul Boucher, Deninu K´ue First Nation Council | Meeting | Discussed the following items: Project updates. Permitting timelines. Protocol agreement language. Deninu K´ue request for Tamerlane to research Aurora College mining course. Deninu K´ue request for Tamerlane to forward Tamerlane annual statement. (Jerry) |
| 07/10/06 | President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call | Discussed upcoming meeting in Hay River. Cardinal indicated he would coordinate the meeting with Robert Tordiff. (Jerry) |
| 07/11/06 | President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call | Called. Cardinal was not in the office. (Jerry) |
| 07/11/06 | President Robert Tordiff, NW Territory Metis Nation | Phone Call | Confirmed meeting scheduled for 07/12/06. (Jerry) |
| 07/13/06 | Robert Bouchard, Hay River Economic Advisor | Meeting | Discussed the K´atlodeeche request to have the Hay River scoping session on the reserve. Bouchard was amenable to the request. (David) |
| 07/13/06 | Alec, Amos, Ray, Les, Robert, Pat Keith | Meeting | Discussed the following items: Environmental assessment. Timelines. Updates. Scoping meetings. Opportunities. KFN desire to have collective meeting with DKFN, KFN and Metis. (Jerry) |
| 07/13/06 | President Robert Tordiff, NW Territory Metis Nation | Meeting | Waited for Lloyd Cardinal then proceeded without his Cardinal in attendance. The following items were discussed: Environmental assessment. Possible support. Tamerlane contact for responding to Metis concerns. Desire to hold collective meeting with DKFN, KFN and Metis. (Jerry) |
| 07/13/06 | President Lloyd Cardinal, Fort Resolution Metis Council Julie ?, Fort Resolution Metis Council | Meeting | Discussed the following items: Environmental assessment. Opportunities. Next meeting before scoping session in Fort Resolution with the Fort Resolution Metis Council. (Jerry) |
| 07/14/06 | Dora Enzoe, Akaitcho Interim Measures Agreement Office | Email | Provided update regarding Tamerlane’s presentation to INAC and Environment Canada 07/12/06. A copy of the presentation was attached to the message. (David) |
| 07/14/06 | Chief Karen Felker, West Point First Nation | Email | Provided update regarding Tamerlane’s presentation to INAC and Environment Canada 07/12/06. A copy of the presentation was attached to the message. (David) |
| 07/14/06 | President Vern Jones, Hay River Metis Council | Email | Provided update regarding Tamerlane’s presentation to INAC and Environment Canada 07/12/06 and meeting with Robert Tordiff 07/12/06. A copy of the presentation was attached to the message. (David) |
| 07/14/06 | President Robert Tordiff, NW Territory Metis Nation | Email | Provided updates regarding Tamerlane’s presentation to INAC and Environment Canada 07/12/06. A copy of the presentation was attached to the message. (David) |
| 07/14/06 | Chief Robert Sayine, Deninu K´ue First Nation | Email | Provided updates regarding Tamerlane’s presentation to INAC and Environment Canada 07/12/06. A copy of the presentation was attached to the message. (David) |
| 07/14/06 | Keith Marshall, K´atlodeeche First Nation CFO | Email | Provided updates regarding Tamerlane’s presentation to INAC and Environment Canada 07/12/06. A copy of the presentation was attached to the message. (David) |
| 07/18/06 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Discussed the following items: Misunderstanding regarding potential meeting in Vancouver. Tamerlane request to have meeting with Deninu K´ue prior to scoping session meeting. (David) |
| 07/20/06 | Trent Parker, Fort Resolution | Letter | Sent $100.00 in personal funds from David Swisher to Fort Resolution for 9-14 year old softball team. (David) |
| 07/20/06 | Alec Sunrise, K´atlodeeche First Nation; Keith Marshall, K´atlodeeche First Nation CFO | Phone Call | Discussed the K´atlodeeche business opportunity emailed 07/17/06. Several Tamerlane concerns were discussed including: Tamerlane’s limited finances due to the environmental assessment. (David) |
| 07/20/06 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Discussed the following items: Scoping sessions scheduled in Hay River 08/16/06 and Fort Resolution 08/17/06. Tamerlane’s introductory meeting with Chief Alec Sunrise. Sayine’s desire to work together prior to the end of his term as chief. (David) |
| 08/02/06 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Discussed the following items: Upcoming scoping session Sayine indicated he would call back before 08/07/06 to set location for 08/15/06 meeting in Hay River or Fort Resolution. Sayine indicated preference for Fort Resolution. Sayine said he would speak with Paul Boucher and make sure he contacted Tamerlane regarding follow up to meeting. Sayine indicated that he is looking for the best deal for the community. Sayine said he sees no real environmental issues. (Jerry) |
| 08/09/06 | Paul Boucher, Deninu K´ue First Nation Council | Phone Call Incoming | Paul Boucher called David Swisher and discussed the following items: DKFN’s intent to give presentation at environmental assessment to address key concerns. . (David) |
| 08/09/06 | Irvin Norn, Business Mgr., Deninu K´ue First Nation | Phone Call | Discussed the proposed scoping session meeting to be held 08/17/06. Norn said he would ask Chief Sayine to call Tamerlane to discuss the meeting. (Jerry) |
| 08/09/06 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call Incoming | Chief Sayine called Jerry DeMarco to confirm scoping session meeting 08/15/06 in Fort Resolution. (Jerry) |
| 08/09/06 | Keith Marshall, K´atlodeeche First Nation CFO | Phone Call | Discussed the proposed scoping session and agreed to call back to arrange the meeting 08/14/06 or 08/15/06. (Jerry) |
| 08/11/06 | Chief Robert Sayine, Deninu K´ue First Nation | Phone Call | Discussed setting up meeting before scoping session.. (Jerry) |
| 08/11/06 | Paul Boucher, Deninu K´ue First Nation Council | Phone Call Incoming | Paul Boucher called Jerry DeMarco and left a message indicating discussion items for meeting before scoping sessions.(Jerry) |
| 08/11/06 | Julie Jackson, INAC | Phone Call Incoming | Julie Jackson called Jerry DeMarco to discuss Tamerlane’s LUP extension. (Jerry) |
| 08/11/06 | Alec Sunrise, K´atlodeeche First Nation; Keith Marshall, K´atlodeeche First Nation CFO | Meeting | Discussed the following items: Scoping session update Follow-up meeting planned for 08/15/06. (Jerry) |
| 08/15/06 | Chief Robert Sayine, Deninu K´ue First Nation; Paul Boucher, Deninu K´ue First Nation Council; Irvin Norn, Business Mgr., Deninu K´ue First Nation; Dave Pierrot, Deninu K´ue First Nation; Jim Villineuve, Deninu K´ue First Nation; Raymond Simon, Deninu K´ue First Nation; Chantal Beck, Recorder, Deninu K´ue First Nation; Mary Pierrot, Elder, Deninu K´ue First Nation; Marcel Norn, Elder, Deninu K´ue First Nation; Edward ?, Elder, Deninu K´ue First Nation; | Meeting | Discussed the following items: The Akaitcho Territory Exploration Agreement was tabled and discussed. Tamerlane agreed to reword, edit and return the new document to DKFN as soon as possible. (Jerry) |
| 08/15/06 | President Lloyd Cardinal, Fort Resolution Metis Council | Phone Call Incoming | President Lloyd Cardinal called Jerry DeMarco and discussed the following items: Chief Cardinal requested funds for site visit scheduled 08/17/06. Tamerlane declined. Funding is not available for R-190 site visit attendees. Demarco offered to meet at a later date and fund a specific meeting for the Metis since the scoping session would not directly address Fort Resolution Metis concerns. Demarco also explained to Chief Cardinal that Robert Tordiff was in discussion with Tamerlane on Fort Resolution’s behalf. (Jerry) |
| 08/16/06 | Deninu K´ue First Nation; Metis; K´atlodeeche First Nation; | Scoping Session | Held MVEIRB scoping session in Hay River. Numerous related items were discussed with the DKFN, KFN and Metis representatives. |
| 08/16/06 | President Lloyd Cardinal, Fort Resolution Metis Council | Discussion During Scoping Session | Attempted to discuss potential future meeting with Metis during scoping session. President Cardinal did not respond. (Jerry) |
| 08/17/06 | Deninu K´ue First Nation; Metis; K´atlodeeche First Nation; MVEIRB; Pine Point Area Communities | Site Visit | Held R-190 site visit to view proposed PPPP site. |
| 08/17/06 | Deninu K´ue First Nation; Metis | Scoping Session | Held MVEIRB scoping session in Fort Resolution. Numerous related items were discussed with the DKFN and Metis representatives. |