Draft Workplan

for

EA0708-006 Hunter Bay Minerals –

Mineral Exploration

### 1 Introduction

On September 4, 2007, the Mackenzie Valley Environmetnal Impact Review Board (the Review Board) initiated an environmental assessment (EA) on its own motion for the Hunter Bay Minerals proposed mineral exploration program at Great Bear Lake on the basis of public concern.  The mineral exploration program includes one drill target (the “Sloan target”) that is located on Edaiila, a peninsula on Great Bear Lake that has been identified by local peoples and government agencies as an important area for wildlife, notably the Bluenose East caribou herd.  Eadiila also possesses significant heritage resources and is culturally significant to the local Sahtu peoples.

This EA is subject to the requirements of Part 5 of the MVRMA.  It is also subject to the MVEIRB’s Environmental Impact Assessment Guidelines and the Rules of Procedure.  Both of these documents are available online at www.mveirb.nt.ca.

The definitions of MVRMA s. 111 apply in this document and throughout the EA.  Terms not defined in the MVRMA are used in their general sense and do not imply specific activities or standards that may be associated with the term in other jurisdictions.

### 2 Approach

Although this EA will assess the potential impacts of various components of this mineral exploration program as a whole, the public concern that prompted the referral is based on a single drill target, the Sloan target. The focused and specific nature of the concern in this case allows MVEIRB to conduct an equally focused EA process, in the goal of reaching a decision in a timely and efficient manner.

All EAs follow four broad phases, namely a start-up phase, an analytical phase, a hearing and a decision making phase. The start up phase is complete and the Review Board has already gathered a great deal of information through a round of Information Requests (IRs) issued on July 27, 2007. Therefore, the Review Board will issue one more round of IRs before moving on to impact prediction and analysis and then eventually, the hearing and decision phase. This second round of IRs will ensure that the Review Board has all pertinent information and that nothing has significantly changed regarding the proposed development and surrounding environment since the initial round of IRs.

The following is a detailed list of the phases of this EA:

- The Start-up phase, during which the Review Board establishes the basic administrative structure of the EA (including distribution lists and mechanisms, public registry, filing systems, etc.).  In addition, the record found in OBD 0708-001 will be incorporated into this EA for consideration by the Review Board. This phase is completed.

- The Analytical Phase, which will include Information Requests, impact predictions and impact analysis.

- The Hearing Phase, which include a pre-hearing conference and public hearing(s), allowing the Review Board members to hear evidence first hand from parties.

- The Decision Phase, which includes the Review Board’s decision under MVRMA s. 118 (or s. 134 for an EIR). This phase will be completed with the release of the Report of Environmental Assessment.

This document will set out timeframes for each of these phases.  However, as the conclusion of each phase will influence the subsequent phases, these timeframes are necessarily estimates and may vary as the EA proceeds.  The public hearing called for in this document may be a paper hearing, depending on the outcome of preceding phases.

### 3 Scope of Development

The Review Board has defined the scope of the development to include the following physical works or activities that will occur during the general operations of the mineral exploration program as it pertains to the Sloan drill target:

- Drilling and associated activities, including water withdrawals;

- Clearing of vegetation and/or ground disturbance for trails, drill pads and other uses;

- Transportation by vehicles of personnel and equipment;

- Containment of materials, e.g. waste, fuel and core samples not taken out of the field.

### 4 Scope of Assessment

The scope of this assessment includes all components of the proposed development as defined above.

The MVRMA defines “impact on the environment” as an effect on any part of the land, water, air or any other component of the environment, as well as on wildlife harvesting, and includes any effect on the social and cultural environment or on heritage resources. This EA will assess any impact to any part of this environment, including the impacts of accidents and malfunctions and cumulative impacts of this development in conjunction with other developments.

This scope of this assessment will consider the potential impacts of development activities near and around the Sloan target, located on the Edaiila peninsula on the northeastern side of Great Bear Lake. Activities general to the entire mineral exploration project that pertain to the Sloan target are included within this scope of assessment.

### 5 Roles and Responsibilities

This section explains the roles and responsibilities of the Review Board, the Review Board’s staff and other parties involved in the Environmental Assessment process.

For a more detailed treatment of roles and responsibilities in the Review Board’s environmental impact assessments, please see sections three and four of the Review Board’s Environmental Impact Assessment Guidelines.

## Review Board

The Review Board’s role includes the following in relation to this EA:

- Conduct the EA in accordance with ss.126(1) of the MVRMA;

- Determine the scope of the development, in accordance with ss.117 (1) of the MVRMA;

- Consider environmental assessment factors in accordance with ss.117 (2) of the MVRMA;

- Make a determination regarding the environmental impacts or public concern about the development, in accordance with ss.128 (1) of the MVRMA;

- Report to the Federal Minister in accordance with ss.128 (2) of the MVRMA; and,

- Identify areas and extent of effects, within or outside the Mackenzie Valley in which the development is likely to have a significant adverse impact or be a cause of significant public concern, in accordance with ss.128 (4) of the MVRMA.

## Review Board Staff

The Review Board’s Executive Director and staff are the primary contacts for the developer, aboriginal groups, government bodies (federal, territorial and municipal), non-government organizations (NGOs), expert advisors (experts contracted directly by the Review Board), the public and other interested parties.  This does not limit or preclude the Developer from contacting other parties during in the EA process. The Review Board may choose to hire expert advisors to provide technical expertise on specific aspects of the EA.

## Developer

The developer is expected to respond in a suitable and timely manner to directions and requests issued by the Review Board.  Such requests include but are not necessarily limited to Information Requests, requests for translation of documents, the request for the developer’s presence at Public Hearings, and requests to produce public information material.

The developer may present additional information at any time to the Review Board beyond what was requested during the EA process.  The Review Board encourages the developer to continue consulting all potentially affected communities and organizations during the EA process.  The Review Board may request that the Developer provide a written record verifying consultation, including how the consultations have influenced the design of any part of the development.

## Parties

Aboriginal groups, communities, or land owners that may potentially be affected by the development can obtain standing as “parties”.  The standing of an individual or organization as a party is subject to approval by the Review Board.  Party status gives the party the right to fully participate in the EA.  Public interest groups, non-governmental organizations and other interested parties may participate in the EA as parties.

Parties may present information at any time during the EA and may be given an opportunity to submit information requests for Board approval during the analysis and hearing phases.  Party status may be granted at any time during the proceedings.  Please note, the developer is automatically granted party status in the EA process.

### 6 EA Start-Up and Scoping Schedule

All dates are target periods and are subject to change.  Where the schedule gives timings in the form of days, this refers to business days and not calendar days.

| Milestone | Estimated Working Days |
| --- | --- |
| Start up phase | Complete |
| Analytical Phase |  |
| Release of Draft Workplan for comment | Mid November, 2007 |
| Release of Final Workplan | Early December, 2007 |
| Call for 2nd round of IRs | End of November, 2007 |
| 2nd round of IRs issued by MVEIRB | mid December, 2007 |
| 2nd round of IRs due | End of January, 2008 |
| 2nd round of IRs complete | End of February, 2008 |
| Hearing Phase |  |
| Pre-hearing Conference | Mid March, 2008 |
| Public Hearing | Approx. 15 days after the Pre-Hearing Conference (end of March) |
| Decision Phase |  |
| Report of EA | Approx. 40 days after the conclusion of the public hearing |